# Robot Blooper task plan

Three people, three lanes, building in parallel from now until the 8 PM deadline. Everyone finishes their Core list before touching Add-ons; the core alone is a complete, submittable project.

## Who owns what

Each person owns one slice from data to screen, so nobody waits on anyone else for long.

|  | Person 1: Failures | Person 2: Simulator | Person 3: Robot brain |
| --- | --- | --- | --- |
| Owns | ARMBench pipeline, failure atlas, real-data results | MuJoCo world, suction and push moves, outcome detection, videos | Scene generator, score_grasp, both robots, evaluation |
| Writes | atlas.json, Atlas page | sim API, runs/*.mp4 | scenes/.json, runs/.json, scoreboard, Robot page |
| Also | AWS hosting | Demo video | Repo and Kiro setup |

## Shared contracts (all three, first 15 minutes)

Agree on these before anyone codes and put them in the Kiro steering doc. Everyone builds against mock versions until the real ones land.

- atlas.json (P1): every clustered failure and every cluster.

- scenes/<mode>/<n>.json (P3 writes, P2 loads): objects, sizes and poses for one scene.

- Simulator API (P2 writes, P3 calls): load(scene), state() returns each object's pose and bounding box, grasp(item, type) and push(item, direction) each return an outcome, record(path) saves the video.

- runs/<scene_id>_<policy>.json (P3 writes, P2 adds the .mp4): one robot run, step by step.

- score_grasp(state, item_id, grasp_type) → risk 0–1 (P3 writes, using failure modes from P1).

// atlas.json
{"clusters": [{"id": "flat_stacked", "name": "Flat items stacked", "defect": "multi_pick", "count": 0, "examples": ["img/a.jpg"]}],
 "points": [{"image": "img/a.jpg", "x": 0.1, "y": 0.4, "cluster": "flat_stacked"}]}

// runs/flat_stacked_007_clearpick.json
{"scene_id": "flat_stacked_007", "mode": "flat_stacked", "policy": "clearpick",
 "steps": [{"t": 1.2, "action": "push", "item": "box_2", "grasp": null, "risk": 0.72, "reason": "two flat boxes stacked", "outcome": "ok"},
           {"t": 3.8, "action": "grasp", "item": "box_2", "grasp": "suction_center", "risk": 0.18, "reason": "clear on all sides", "outcome": "clean"}],
 "summary": {"clean": 0, "double_grabs": 0, "stalls": 0, "moves": 0},
 "video": "runs/flat_stacked_007_clearpick.mp4"}

One design rule: the ARMBench image model never sees simulator renders; real photos and renders look too different. ARMBench powers the atlas and the real-data results. In simulation, score_grasp uses geometry read straight from state() (overlap with neighbors, flatness, distance to the wall, size compared with neighbors), with weights set from what each failure cluster shows.

## Person 1: failures, from ARMBench to the Atlas page

### Core (finish by 5:15)

- ☐ Write the P1 spec in Kiro (10 minutes).

- ☐ Unpack a working slice of ARMBench Image defect: a few thousand failures (multi-pick and package defect) and a similar number of clean picks.

- ☐ Compute image embeddings with a pretrained vision model and cache them.

- ☐ Cluster the failures (k-means, 6–10 clusters), reduce to 2D, and look at 10 examples per cluster.

- ☐ Name the clusters and choose the three physical failure modes to simulate. Send P3 the modes plus what each looks like (object types, how they sit) by 3:00.

- ☐ Export atlas.json and the example thumbnails.

- ☐ Train a failure classifier on the frozen embeddings and record held-out accuracy and accuracy per cluster. These are the real-data results.

- ☐ Build the Failure Atlas page: 2D cluster map colored by cluster; click a cluster for its name, count, example images and the classifier's accuracy on it.

- ☐ Host the site on AWS (S3 static hosting) once P3's page is in.

Done when: the Atlas page runs on real ARMBench clusters, and P3 has the three modes.

### Add-ons

- ☐ Name clusters automatically with Bedrock captions.

- ☐ Show package-damage clusters with their real-data results, marked as not simulated.

- ☐ Check perception on a few OCID or OSD scenes.

## Person 2: the simulator

The riskiest lane, so it has the fewest tasks. Give it to whoever is strongest in Python or MuJoCo, and use spare time to make the videos look good.

### Core (finish by 5:15)

- ☐ Write the P2 spec in Kiro (10 minutes).

- ☐ By 2:45: a tote, 6–8 YCB objects and an overhead camera in MuJoCo, loading from a scene JSON (start with P3's mock).

- ☐ Suction: any object under the cup attaches when it touches down. Side pinch: close on whatever is between the fingers. Push: a straight-line sweep with the tool held low.

- ☐ Outcome detection after each grasp: clean (one object lifted), double grab (two or more), miss (none).

- ☐ Expose the simulator API from the contracts and hand it to P3 by 3:30.

- ☐ Video recording for every run, saved next to its runs JSON.

- ☐ Batch runner: load every scene, run both robots through P3's policy code, save all runs and videos.

Done when: P3 can run any scene with either robot from one command, and every run has a video.

### Add-ons

- ☐ Better-looking renders: camera angle, lighting, a highlight on the item being picked.

- ☐ Google Scanned Objects for more variety.

- ☐ Physics-based suction instead of attach-on-touch.

- ☐ Record and upload the demo video early, then re-record at the end if time allows.

## Person 3: the robot brain

### Core (finish by 5:15)

- ☐ By 2:15: create the GitHub repo through Kiro with .kiro at the root (never in .gitignore), a steering doc holding the contracts, and a hook that runs tests on save. Push a test commit.

- ☐ Write the P3 spec in Kiro, and check P1 and P2 have committed theirs.

- ☐ Mock scene and runs files for P2 and the UI to start on.

- ☐ Scene generator: one recipe per failure mode from P1 (object types, stacking, packing, wall distance) with random variation; 20 scenes per mode.

- ☐ score_grasp: geometric features from state() with hand-set weights per mode. Add property-based tests (risk always 0–1; a fully isolated object always scores lower than the same object stacked).

- ☐ Grab-only robot: always suction the highest object at its center.

- ☐ ClearPick robot: score every grasp type for every item, take the lowest-risk grasp, or push the most crowded item if every option is above the risk cutoff, then look again. Each step writes a one-line reason.

- ☐ Evaluation: per-mode summary of clean picks, double grabs, stalls and moves for both robots.

- ☐ Robot page: pick a mode and scene, play both videos side by side with each step's action, risk and reason underneath, and the per-mode scoreboard.

Done when: the Robot page shows real runs for all three modes with the scoreboard filled in.

### Add-ons

- ☐ Click any item in a run to see its ranked grasp options.

- ☐ A "Generate scenes" button on each Atlas cluster linking to that mode's scenes.

- ☐ Learn the push decision from simulated practice tries instead of the risk cutoff.

- ☐ Scale to 50 or more scenes per mode.

- ☐ Add an MCP server and a second hook in Kiro for the write-up.

## Checkpoints and the last stretch

A quick team check at each time below. If a checkpoint is missed, make the cut listed rather than pushing on.

| Time | Must be true | If not |
| --- | --- | --- |
| 2:15 | Repo with .kiro on GitHub; all three specs started | P3 fixes this before anything else |
| 2:45 | One simulated scene with suction and push working; ARMBench slice on disk | Use whatever ARMBench slice exists; P2 drops to 4 objects |
| 3:00 | P1 has picked the three failure modes and sent them to P3 | Go with flat stacked, small beside big, against the wall |
| 4:00 | Grab-only robot double-grabs on a stacked scene; atlas.json is real | Cut to two failure modes |
| 4:30 | ClearPick pushes then picks cleanly on at least one scene | Simplify score_grasp to overlap and flatness only |
| 5:15 | All Core lists done; UI shows real runs | Stop add-ons; integrate and fix |

5:15 to 6:15: integrate, then add-ons. Everyone works off one branch, fixes whatever looks broken in the UI, then each person picks one add-on from their list.

6:15 to 7:15: write-up and video.

- ☐ P1: Kiro write-up covering specs, steering, hooks, MCP and property-based tests, and which Kiro tools were used (IDE and CLI).

- ☐ P2: record the demo video, under 3 minutes: the problem, the atlas, one failure mode with both robots side by side, the scoreboard. Upload it publicly to YouTube.

- ☐ P3: final Robot page fixes and README with setup and run steps; P1 confirms the AWS link works logged out.

7:15 to 8:00: submit on SundAI. Do not wait for 7:55.

- ☐ Latest code pushed; .kiro folder at the root of the public GitHub repo.

- ☐ Robotics & hardware track selected.

- ☐ Text description of what ClearPick does and how.

- ☐ Public video link (under 3 minutes).

- ☐ Working demo link, plus test instructions.

- ☐ Kiro write-up.

- ☐ All three team members added.

- ☐ SundAI shows the project as submitted.